## Slide 1: Software Process Models

## Slide 3: Identifying a Task Set
A task set defines the actual work to be done to accomplish the objectives of a software engineering action.
  A list of the task to be accomplished
  A list of the work products to be produced
  A list of the quality assurance filters to be applied

## Slide 5: Phases of Software Process Model
  Requirements phase
  Specification phase
  Design phase
  Implementation phase
  Integration phase
  Maintenance phase
  Retirement

## Slide 6
Waterfall Model
Requirement
Definition
System and
Software Design
Implementation
and Unit Testing
Integration and
System Testing
Operation and
Maintenance

## Slide 7
Waterfall Model
Requirement
Definition
System and
Software Design
Implementation
and Unit Testing
Integration and
System Testing
Operation and
Maintenance

## Slide 8
Rapid Prototyping Model
Requirement
Definition
System and
Software Design
Implementation
and Unit Testing
Integration and
System Testing
Operation and
Maintenance
Rapid
Prototyping

## Slide 9
Build and Fix Model
Build first
version
Modify until
client is satisfied
Maintenance
phase
Retirement
Development
Maintenance

## Slide 10
Incremental Model
For each build:
  Perform detailed design, implementation and integration,
  test, deliver to client
Maintenance phase
Requirements phase
Verify
Specification phase
Verify
Architectural design
Verify
Retirement
Development
Maintenance

## Slide 11
Incremental Model (cont.)
Implementation, integration
Deliver to client
Design
Specification
Implementation, integration
Deliver to client
Design
Specification
Implementation, integration
Deliver to client
Design
Specification
Build 1
Implementation, integration
Deliver to client
Design
Specification
Build 2
Build 3
Build n
Specification team
Design team
Implementation, integration team

## Slide 12
Risk Analysis
Verify
Rapid Prototype
Specification
Design
Implementation
Simplified Spiral Model
If risks cannot be resolved, project is immediately terminated
Integration

## Slide 13
Full Spiral Model
Radial dimension (cost)
Angular dimension (progress)

## Slide 14
Extreme Programming

## Slide 15
Rational Unified Process
(this Figure is from P. Krutchen’s paper)

## Slide 16
Documentation Phase?
There is NO documentation phase
Every phase must be fully documented before starting the next phase
  Postponed documentation may never be completed
  The responsible individual may leave
  The product is constantly changing—we need the documentation to do this
  The design (for example) will be modified during development, but the original designers may not be available to document it

## Slide 17
Phase | Documents | QA
Requirement Definition | Rapid prototype, or Requirements document | Rapid prototype Reviews
Functional Specification | Specification document (specifications) Software Product Management Plan | Traceability FS Review
Design | Architectural Design Detailed Design | Traceability Review
Coding | Source code Test cases | Traceability Review Testing
Integration | Source code Test cases | Integration testing Acceptance testing
Maintenance | Change record Regression test cases | Regression testing

## Slide 18
Traceability matrix
Requirement ID | Use Case ID | UID | Class/ function | Test Case ID